**Project Plan**

By Zeeshan Abbasi

Revision 1.1

CMSC 495-7981

|  |  |  |  |
| --- | --- | --- | --- |
| **Revision Number** | **Date** | **Description** | **Name(s)** |
| 1.0 | 4/9/20 | Initial document created. Project Specification added, Schedule Created, Software Management added. | Zeeshan Abbasi |
| 1.1 | 4/9/20 | System Specification added. Revision table created. | Zeeshan Abbasi |
| 1.2 | 4/26/20 | System Specification are updated | Zeeshan Abbasi |

* **System Specification:**
* Windows 8
* RAM 1 GB (32-bit) or 2 GB RAM (64-bit)
* Storage 20 GB available
* Web browsers such as Google chrome, Firefox, Safari etc. can be use
* **Software Required:**
* Notpad++, for database server MySQL, XAMPP
* **Software Management:**
* Version Controlled software**:** GitHub.com
* Github repository for this project will be setup.
* (<https://github.com/Zeeshanabbasi88/CMSC495--Online-Life-Insurance-Portal/tree/master>)
* **Languages used:**
* MySQL, PHP, HTML, CSS
* **Platform for operating system**:
* Windows 8, Google chrome, web browser.

**Project Schedule**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Duration** | **Start Date** | **End Date** | **Personnel** |
| Project  Requirements | 1 | 04/8 | 04/8 | Zeeshan Abbasi |
| Project Plan | 1 | 04/9 | 04/9 | Zeeshan Abbasi |
| Project Analysis | 1 | 04/10 | 04/10 | Zeeshan Abbasi |
| Project Design | 2 | 04/11 | 04/12 | Zeeshan Abbasi |
| Test Plan & ICD | 7 | 04/13 | 04/19 | Zeeshan Abbasi |
| Sprint 1 | 7 | 04/20 | 04/26 | Zeeshan Abbasi |
| Sprint 2 | 7 | 04/27 | 05/03 | Zeeshan Abbasi |
| Final Sprint - Delivery | 5 | 05/04 | 05/7 | Zeeshan Abbasi |